REGIONAL SCHOOL UNIT NO. 40

MAINE SCHOOL ADMINISTRATIVE DISTRICT NO.  40

Friendship * Union * Waldoboro * Warren * Washington

1070 Heald Highway * PO Box 701 * Union, Maine  04862

(207) 785-2277			Fax (207) 785-3119

Steve Nolan, Superintendent	                                                                                                                             	             Karla Miller, Business Manager

Kim Schroeter, Director of Instruction                                                                                                              Karen Etheridge, Director of Special Services

## FACILITIES/TRANSPORTATION Committee MEETING

Thursday, November 13, 2014

4:00 p.m.

Prescott Memorial School

Committee Members:  Ann Donaldson, Maggie Massengale, Sandra O’Farrell

Ex-Officio member:  Danny Jackson

Others:  George Bridges, Karla Miller, Steve Nolan

MINUTES

##### Call to Order – The meeting was called to order at 4:00 p.m.

A.  Declaration of Quorum 3 – 0

- Note absences – Aaron Smeltzer

- Approve minutes of October 30, 2014 – Upon a motion by Ann Donaldson and second by Sandra O’Farrell, it was moved to approve the minutes of the October 30, 2014 meeting as presented.  Vote:  3 – 0

- Repair & Maintenance Needs

  - There were no items to add to the repair and maintenance list. Christina did have some requests that will go through the budget process.

- Repair & Maintenance Updates

  - We are experiencing some connectivity problems from the storm; Siemens at Miller School and Seacoast Security at Medomak Middle School. A tree came down on the backstop at Friendship Village School during the storm and was removed; however, there is damage to the backstop that will need to be fixed.

  - Miller School’s hot water heater has been changed out and in the process it was discovered that some filters needed to be replaced. The entire building now has hot water. Thermostats and automation is almost complete at Miller; the unit ventilators need to be replaced. The old hallway is scheduled to be abated and retiled during the December break.

  - George will connect with Duane Vigue to find out when Prescott Memorial School’s siding will be complete.

  - Union Elementary School is being prepped for air conditioning to be installed. The pads are all set and waiting for the silo and pellet boiler to be installed before month’s end.

  - Warren Community School’s roof is 98% complete and should be done this week. Rhonda Grubbs found the screens for the windows and they need to be rescreened before next summer.

  - Medomak Middle School is scheduled to have concrete replace the mat at the front entrance of the school. The light at the flagpole needs to be addressed.

  - Medomak Valley High School will have five unit ventilators replaced (Art Room/Band Room/Day Treatment). The main entrance floor to the library and classroom 23 are  scheduled to be abated and retiled during February vacation.

- Future Agenda Items

- Medomak Valley High School

- Safety and security of the schools

- Other Business

- Adjournment – The meeting adjourned at 4:40 p.m.

Meeting Schedule

December 11th – Bus Garage @ 3:30 p.m. and Miller School at 4:00 p.m.

December 18th – WCS @ 4:00 p.m.

All meetings of the Board, except executive sessions, will be open to the public. All actions of the Board will be taken openly and the deliberations leading to Board action will likewise be conducted openly. The public and district employees are encouraged to attend Board meetings. A time period of up to thirty minutes in duration for comments by visitors at Board meetings will be scheduled at the beginning of the Board’s agenda. Board committee meetings are open to the public. Public input is welcomed but the Board Chair may need to limit discussion.